| Sjekkliste: ARB-805510 |  |
| --- | --- |
| Revisjon: | 05 (Omega 8) |
| Godkjent: | 06.05.2026 |
| Godkjent av: | Hege Magnussen |
| Navn: | SA-M17-522: Verify RAMS Life Cycle Phase 5 |

Prosedyre:

Category: Task; Description. Task-ID; SA-M17-522. Event that triggers the task; Bane NOR has established Bane NOR's RAMS deliverables and Bane NOR has adjusted design input after A3 Milestone (if it was needed). Task symbol in activity. Task purpose; The objective of verification is to demonstrate that the requirements of RAMS life cycle phase 5 have been fulfilled.. Input; For input documents for this task see ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371), filter for Task-ID SA-M17-522.. Resources needed to handle task; See ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371) for description of the required competence, filter for Task-ID SA-M17-522. The verifier must not be involved in other activities in the same life-cycle phase*. *See EN 50126-2:2017 (E), Clause 7.3). Work; Verify activities - Identify relevant activities that are to be verified as part of RAMS lifecycle phase 5. Find description in EN50126-1 (RAMS) Clause 7.6 Phase 5: Architecture and apportionment of system requirements. - Verify activities completed in RAMS lifecycle phase 5. As a rule, Bane NOR shall verify the activities in Bane NOR's RAMS plan and the completion of the tasks related to RAMS life cycle phase 5. Verify deliverables RAMS (EN50126-1) require that the results of a life cycle phase shall be documented. Verify the following deliverables: - a) system architecture (structure of decomposition into subsystems etc.) including interface specifications and system hazard analysis (architecture and hazard analysis of subsystem and components); - b) allocation of RAMS requirement specification to subsystems and/or components - c) Acceptance Criteria and demonstration and acceptance processes and procedures; - d) updated safety plan (if appropriate); - e) updated RAM plan (if appropriate); - f) updated RAM Validation Plan (if appropriate); - g) updated Safety Validation Plan (if appropriate); - h) updated Safety-Related Application Conditions (if appropriate); - i) updated hazard log (if appropriate). Provide proof of work done in this task (e.g., a document report from ProArc, a list of relevant documents found in Saksrom or other relevant information about the work). Relevant documents for this task (governing, guiding, supporting or information); - SIG general RAMS plan signalling (1000005562) - Program level RAMS plan (1000000424) - EN50126-1 (RAMS) Clause 7.6 Phase 5: Architecture and apportionment of system requirements. - SA Safety Case from RAMS phase 1-4 - Process requirements - Felles mal for avvikslogg (ARB-802591) - Instruks for bruk av felles mal for avvikslogg signal (ARB-802590) - Proof of work from previous activities in the ERTMS - Signalling SA - Construction plan process - ERTMS - Signalling SA - Construction plan process, Proof of work - template (ARB-805518). Output; - Documents from input with updated status as described in ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371), filter for Task-ID SA-M17-522 - Any new documents made in this task, see output only in ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371), filter for Task-ID SA-M17-522. General business rules for the task; N/A. Spin-off task; N/A. Quality control; Check that the documents are archived with the correct codes for proof of work purposes. See "How to create a document report from ProArc" (ARB-805520). Check that the involved recourses fulfil the competence requirements described in "Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon" (ARB-805371). Archive the proof of work report.. Task completion; The task may only be considered complete if all the following are true: - All the documents from input have been accepted as fit for purpose, see "Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371)” - Any new documents made in this task, see output only in ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371) have the appropriate status - The quality control has been completed - The proof of work has been archived. Meld inn forslag til forbedringer til e-post adresse: felles.ertms-sty@banenor.no

| Sjekkpunkter: |  |  |
| --- | --- | --- |
| Element | Beskrivelse | Kommentarer |
| 000 | Check ‘checked’ to lock the checklist so that it does not update with new master data. This only applies if Omega 365 is used. ☐ Sjekket ☐ N/A |  |
| 001 | This task has been completed. ☐ Sjekket ☐ N/A |  |
| 002 | Work |  |
| 002,01 | Verify activities |  |
| 002,01,01 | Identify relevant activities that are to be verified as part of RAMS lifecycle phase 5. Find description in EN50126-1 (RAMS) Clause 7.6 Phase 5: Architecture and apportionment of system requirements. ☐ Sjekket ☐ N/A |  |
| 002,01,02 | Verify activities completed in RAMS lifecycle phase 5. As a rule, Bane NOR shall verify the activities in Bane NOR's RAMS plan and the completion of the tasks related to RAMS life cycle phase 5. ☐ Sjekket ☐ N/A |  |
| 002,02 | Verify deliverables RAMS (EN50126-1) require that the results of a life cycle phase shall be documented. Verify the following deliverables: |  |
| 002,02,01 | a) system architecture (structure of decomposition into subsystems etc.) including interface specifications and system hazard analysis (architecture and hazard analysis of subsystem and components); ☐ Sjekket ☐ N/A |  |
| 002,02,02 | b) allocation of RAMS requirement specification to subsystems and/or components; ☐ Sjekket ☐ N/A |  |
| 002,02,03 | c) Acceptance Criteria and demonstration and acceptance processes and procedures; ☐ Sjekket ☐ N/A |  |
| 002,02,04 | d) updated safety plan (if appropriate); ☐ Sjekket ☐ N/A |  |
| 002,02,05 | e) updated RAM plan (if appropriate); ☐ Sjekket ☐ N/A |  |
| 002,02,06 | f) updated RAM Validation Plan (if appropriate); ☐ Sjekket ☐ N/A |  |
| 002,02,07 | g) updated Safety Validation Plan (if appropriate); ☐ Sjekket ☐ N/A |  |
| 002,02,08 | h) updated Safety-Related Application Conditions (if appropriate); ☐ Sjekket ☐ N/A |  |
| 002,02,09 | i) updated hazard log (if appropriate). ☐ Sjekket ☐ N/A |  |
| 002,03 | Provide proof of work |  |
| 002,03,01 | Provide proof of work done in this task (e.g., a document report from ProArc, a list of relevant documents found in Saksrom or other relevant information about the work) ☐ Sjekket ☐ N/A |  |
| 003 | Quality control |  |
| 003,01 | Check that the documents are archived with the required status found in the ‘Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon’ (ARB-805371) for proof of work purposes. - See "How to create a document report from ProArc" (ARB-805520) Check that the involved recourses fulfil the competence requirements described in "Sjekkliste for dokumentplan ERTMS-Signalling SA, byggeplan og produksjon" (ARB-805371) Archive the proof of work report ☐ Sjekket ☐ N/A |  |

| Roller & Ansvarlige: |  |
| --- | --- |
| Sekv. | Beskrivelse (Rolle, Ekspertise, Ansv.kode, Skal signere) |
| 1 | Role: Signal - Prosjekteringsleder - ENT/BN Ekspertise: PL1 - PROSJEKTERINGSLEDELSE Ekspertise nivå: 1 Utførende Ansvarlig: Utførende Skal signere |
| 1 | Role: Signal - Prosjekteringsleder - ENT/BN Ekspertise: PL1 - PROSJEKTERINGSLEDELSE Ekspertise nivå: 1 Kontrollør Ansvarlig: Kontrollør |
| 1 | Role: Signal - Validator - BN Ekspertise: V&V - VERIFISERING&VALIDERING Ekspertise nivå: 1 Utførende Ansvarlig: Utførende |
| 1 | Role: Signal - Validator - BN Ekspertise: V&V - VERIFISERING&VALIDERING Ekspertise nivå: 1 Kontrollør Ansvarlig: Kontrollør |